# 📅 Gantt Chart Tasks & Timeline

### Week 1

| Task | Day 1 | Day 2 | Day 3 | Day 4 | Day 5 |
| --- | --- | --- | --- | --- | --- |
| 1. Project Planning & Requirements | ████ |  |  |  |  |
| 2. Data Understanding (Columns, Sources, Issues) | ████ | ████ |  |  |  |
| 3. Data Cleaning (remove nulls, fix formats) |  | ████ | ████ | ████ |  |
| 4. Data Transformation (create new fields, percentages, profit, etc.) |  |  | ████ | ████ | ████ |

### Week 2

| Task | Day 6 | Day 7 | Day 8 | Day 9 | Day 10 |
| --- | --- | --- | --- | --- | --- |
| 5. Detailed Data Analysis (revenue, best models, trends) | ████ | ████ |  |  |  |
| 6. Visualisation Creation (charts, dashboards) |  | ████ | ████ |  |  |
| 7. Insights & Recommendations |  |  | ████ | ████ |  |
| 8. Final Report / Presentation |  |  |  | ████ | ████ |

### 1. Project Planning & Requirements

- Clarify objectives

- Define KPIs: revenue, units sold, price distribution, profit margins

- Identify tools (Excel, SQL, Python, Power BI)

### 2. Data Understanding

- Review all columns: year, make, model, selling price, odometer, transmission

- Identify missing values

- Check data size, quality, data types

### 3. Data Cleaning

- Remove duplicates

- Fix null or wrong entries (e.g., missing models)

- Standardise formats (dates, numbers)

### 4. Data Transformation

- Create revenue totals

- Add percentage contribution

- Calculate profit margin if costs exist

- Create segments (high mileage/low mileage groups)

### 5. Detailed Data Analysis

- Top-selling makes & models

- Revenue by model, transmission, year

- Price vs mileage correlation

- Province performance (if available)

### 6. Visualisation

- Bar charts: top makes/models

- Trend line: sales over time

- Pie charts: body type distribution

- Scatter plots: mileage vs price

- Dashboard compilation

### 7. Insights & Recommendations

- Stocking strategy

- Pricing strategy

- Identify high-margin/low-margin vehicles

- Customer preference trends

### 8. Final Presentation

- Build slides or PDF

- Include charts + executive summary

- Highlight actionable recommendations